# Grocery Sales Analytics & Recommendation on Databricks: 14-Day Plan

Executive Summary: In this two-week capstone, a 3‑person team will build a grocery retail data warehouse and analytics pipeline on Databricks. Using the Instacart orders dataset (~3.4M records[1]), you’ll design a star schema Delta Lake warehouse and a bronze/silver/gold ETL flow. Then implement OLAP queries (CUBE, ROLLUP), market-basket association mining (FP-growth), customer clustering (K-Means), and predictive models (decision trees, regression) with Spark MLlib. Spark Structured Streaming will simulate real-time order ingestion. The solution showcases Hadoop/Spark concepts (parallelism, data skipping) and Databricks features (Delta Lake, Z-Order, MLflow). Deliverables include notebooks, Delta tables, dashboards, and reports, all mapped to course outcomes. The report includes tables mapping syllabus topics to Databricks, datasets used, a day-by-day schedule with team roles, and risk/fallback strategies.

## (a) Syllabus → Databricks Mapping

| Syllabus Topic | Databricks Feature/Notebook |
| --- | --- |
| DW Design: Star Schema, OLAP (CUBE/ROLLUP) | Use Delta Lake tables for fact/dims; Databricks SQL supports GROUP BY CUBE/ROLLUP for multi-dimensional aggregates (see docs)[2][3]. Implement star-schema in SQL notebooks (Schema design notebook). |
| DW Indexing/Partitioning | Delta Lake with partitioning (e.g. by date) and Z-Ordering on key columns[4]. Use OPTIMIZE ... ZORDER BY in a notebook (Optimization notebook). |
| ETL & Medallion Architecture | Notebook sequence: Bronze (raw CSV→Delta), Silver (clean/join tables), Gold (dimensional tables). Demonstrate medallion layers (bronze/silver/gold) in Databricks[5]. |
| OLAP (OLAP/ROLAP/MOLAP) | Databricks SQL dashboards or notebooks to run OLAP queries (CUBE/ROLLUP) on Delta tables[2][3]. Use Databricks SQL for ad-hoc analytics. |
| Hadoop/HDFS/MapReduce | Spark replaces Hadoop: use RDD or DataFrame operations to illustrate map/reduce (e.g., word count). Use DBFS (backed by S3/HDFS) to simulate distributed storage. |
| Streaming Analytics (RTAP) | Spark Structured Streaming for real-time data (e.g. ingest simulated new orders from Delta or Kafka). Show window functions (e.g. time-based aggregates). |
| Association Rules (Apriori, FP-growth) | Spark MLlib’s FPGrowth in Python notebook (with minSupport, minConfidence)[6] to find frequent itemsets (market basket). |
| Cluster Analysis (KMeans, DBSCAN) | Spark MLlib KMeans (and optionally BisectingKMeans) for customer segmentation. Use Spark ML clustering notebook. No native DBSCAN in MLlib (skip or use DBSCAN lib). |
| Decision Trees (Classification) | Spark MLlib DecisionTreeClassifier in Python (notebook) for e.g. loyal-customer prediction. Hyperparams: maxDepth, maxBins. |
| Predictive Analytics (Regression) | Spark MLlib LinearRegression or DecisionTreeRegressor for forecasting (e.g. next-day sales). Track experiments with MLflow. |
| Data Mining Tools (MLflow, Spark) | Use MLflow (built into Databricks) to log models and hyperparams. Use Spark MLlib for all ML tasks. |
| Data Visualization | Databricks built-in charts or Python (Matplotlib/Seaborn) to plot sales trends and model results. |

## Proposed Project

Title: Grocery Sales Analytics & Recommendation – build an integrated analytics pipeline for grocery orders. Pitch: In 2 weeks, our team will ingest the Instacart dataset[1], create a Delta Lake warehouse (star schema), and run analytics: OLAP aggregations (sales by category, time, etc.), market-basket discovery of item sets, customer segmentation, and sales prediction models. We’ll also simulate real-time order ingestion with Spark Streaming to update dashboards. This covers all key syllabus concepts: warehousing design, ETL, indexing, Hadoop/Spark, association rules, clustering, decision trees, regression, and OLAP queries.

## (c) Datasets

| Dataset | Source / Link | Size & Notes |
| --- | --- | --- |
| Instacart Orders 2017 | Instacart Open Data[1] | ~3.4 million orders (~1.5 GB CSVs; ~5GB in Delta). Includes orders, products, users, with order_id, product_id, timestamps, etc. Primary dataset for all analytics. |
| (Optional) Retail Sales | UCI Online Retail | ~500K rows (CSV ~50 MB). Alternative or additional sales data. |
| Streaming Simulator | Synthetic or subset | ~small deltas (tens of thousands). E.g., split Instacart by time. Used to simulate continuous order stream. |

We will download the Instacart files (from the S3 link) into DBFS in the Bronze stage. These CSVs contain order, product, user, and aisle info. (If cluster space is tight, we may sample the data.)

## (b) 14-Day Plan with Team Assignments

| Day | Member 1 (Data Eng) | Member 2 (Analyst/ML) | Member 3 (DevOps/Reporting) | Deliverables |
| --- | --- | --- | --- | --- |
| 1 | Setup Databricks workspace & cluster; install libraries. | Create project repo; outline notebook structure. | Draft project plan and schedule. | Basic workspace ready; 00_Setup notebook. |
| 2 | Load raw CSVs into Bronze Delta tables (DBFS). | Verify data counts; explore schemas. | Write ingestion pipeline script (PySpark). | Bronze tables (orders_raw, products_raw, etc.). |
| 3 | Transform Bronze→Silver: parse dates, clean nulls. | Join orders+products+users for Silver tables. | Document ETL steps; data quality checks. | Silver tables (orders_silver, users_silver, etc.). |
| 4 | Design star schema ER (mermaid diagram); create Dims. | Define Fact table schema; identify partitions (e.g. by date). | Review schema; set up table properties (Delta). | Dimension tables (Customers, Products, Date). ER diagram. |
| 5 | Populate Gold Fact table from Silver (join dims). Partition by year/month. | Write example SQL queries to validate row counts. | Optimize file layout (cluster by key columns). | Gold fact table OrderItems; example SQL result. |
| 6 | Write and run OLAP queries (CUBE/ROLLUP on sales by time/product). | Analyze and visualize query outputs. | Configure Databricks SQL dashboard for quick views. | OLAP query results (e.g. pivot tables). |
| 7 | Prepare transaction lists for association (group products per order). | Run FP-growth (Spark MLlib) with minSupport=0.01,0.02. | Evaluate rule quality (support, confidence). | Frequent itemsets and association rules (top 10). |
| 8 | Feature engineering for customers (total orders, avg basket). | Execute KMeans (k=5,10) on customer features; use Spark MLlib. | Compute silhouette scores; plot cluster centroids. | Clustering results; cluster profiles chart. |
| 9 | Label customers (e.g. loyal vs new); prepare train/test data. | Train DecisionTreeClassifier (maxDepth=5,10); log with MLflow. | Evaluate accuracy/AUC on hold-out set; plot confusion matrix. | Classification metrics (accuracy, AUC). |
| 10 | Prepare daily sales dataset for regression (aggregated by date). | Train Regression model (Linear/Tree); tune maxIter, regParam. | Evaluate RMSE/R²; chart actual vs predicted. | Regression metrics and error plot. |
| 11 | Simulate streaming: set up Spark Structured Streaming job (file source). | Implement streaming query (e.g. count orders per hour window). | Visualize live output (console or temp view); monitor rate. | Streaming query results table (updated hourly sales). |
| 12 | Demo Spark RDD example (e.g. word count on product names). | Explain Spark vs Hadoop (write summary in notebook). | Verify cluster usage logs; snapshot cluster config. | Notebook SparkDemo showing map/reduce example. |
| 13 | Run OPTIMIZE ... ZORDER on fact table; measure performance. | Benchmark a sample query before/after optimize. | Document performance improvement in report. | Optimized tables; timing comparison results. |
| 14 | Finalize code; merge notebooks; code clean-up. | Prepare slides and project report; rehearse demo. | Perform end-to-end validation tests; finalize README. | Complete deliverables: notebooks, tables, README, slides. |

(Each day’s tasks are split among 3 members to parallelize. Deliverables are collected in the final project repository.)

## Technical Design

### Star-Schema & ER Diagram

We use a star schema: one fact table OrderItems and multiple dimensions (Customers, Products, Departments, Dates). This enables fast aggregation by customer/product/time. For example, OrderItems has foreign keys to each dim (customer_id, product_id, date). The diagram below (Mermaid) illustrates the schema:

erDiagram
    OrderItems }o--|| Customers : belongs_to
    OrderItems }o--|| Products : contains
    OrderItems }o--|| Dates : occurred_on
    OrderItems }o--|| Departments : falls_in
    Customers {
        int customer_id PK
        string segment
        int total_orders
    }
    Products {
        int product_id PK
        string name
        int department_id
    }
    Departments {
        int department_id PK
        string name
    }
    Dates {
        date order_date PK
        int day
        int month
        int year
    }
    OrderItems {
        int order_id
        int customer_id FK
        int product_id FK
        int date FK
        int quantity
        double sales_amount
    }

This schema ensures each fact links to dimensions, facilitating OLAP-style analysis. Databricks documentation highlights Delta Lake as ideal for star schemas[5].

### ETL Pipeline (Bronze/Silver/Gold)

We implement a medallion architecture:
- Bronze (Raw Ingest): Ingest original CSV files from Instacart into Delta (DBFS). For example, read orders.csv as Spark DataFrame and write orders_bronze.
- Silver (Cleansed): Clean and join data. Parse dates (order_date), remove duplicates/nulls. Join orders with order_products and product info to enrich records. Write cleaned tables (orders_silver, order_products_silver, etc.).
- Gold (Warehouse): Build dimensional tables. Insert unique Customers, Products, Departments, Dates. Then create OrderItems fact by joining silver data with dims, calculating sales_amount = price * quantity. Partition the fact table by year and cluster (Z-Order) by product_id for performance[4].

flowchart LR
    Raw[Bronze: Raw CSVs] --> Clean[Silver: Cleaned Tables]
    Clean --> Dim[Gold: Dimension Tables]
    Clean --> Fact[Gold: Fact Table]
    Dim --> Fact

For example, in SQL we might run:

-- Create Date dimension
CREATE TABLE Dates USING DELTA AS
SELECT DISTINCT CAST(order_date AS DATE) AS order_date,
       DAY(order_date) AS day, MONTH(order_date) AS month, YEAR(order_date) AS year
FROM orders_silver;

-- Create Fact table partitioned by year
CREATE TABLE OrderItems USING DELTA
PARTITIONED BY (year)
AS
SELECT o.order_id, o.order_date, o.customer_id, i.product_id,
       i.quantity, p.price, (i.quantity*p.price) AS sales_amount,
       YEAR(o.order_date) AS year
FROM orders_silver o
JOIN order_items_silver i ON o.order_id = i.order_id
JOIN products_silver p ON i.product_id = p.product_id;

We will use Delta format for all tables (simplifies updates/merges[5]). After loading data, run ANALYZE TABLE OrderItems COMPUTE STATISTICS to collect stats.

### Storage Format, Partitioning, Indexing

All tables are Delta Lake (Parquet under the hood) for ACID and performance[5]. We partition the fact table by year (and optionally month) to speed time range queries. We will cluster (Z-Order) the fact table on product_id or customer_id to improve point queries[4]. For example:

OPTIMIZE OrderItems ZORDER BY (product_id);

This colocates data files by product. Databricks automatically tracks file stats for skipping unmatched partitions[4]. We assume the default Databricks Runtime (e.g., 15.x LTS with Delta).

### Sample SQL & Spark Commands

- Create dimension table: CREATE TABLE Products (...) USING DELTA AS SELECT DISTINCT ...

- OLAP query with CUBE:

- SELECT department_id, MONTH(order_date), SUM(sales_amount)
FROM OrderItems
GROUP BY CUBE(department_id, MONTH(order_date));

- Spark MLlib (FP-growth example in PySpark):

- from pyspark.ml.fpm import FPGrowth
transactions = baskets_df.select('items')  # array of product_ids per order
fp = FPGrowth(itemsCol="items", minSupport=0.01, minConfidence=0.2)
model = fp.fit(transactions)
rules = model.associationRules
rules.sort('lift', ascending=False).show(10)
```【54†L89-L98】  
- **KMeans (PySpark ML):**  
```python
from pyspark.ml.clustering import KMeans
km = KMeans(featuresCol='features', k=5).setMaxIter(20).setSeed(42)
model = km.fit(customer_features_df)

- Decision Tree (PySpark ML):

- from pyspark.ml.classification import DecisionTreeClassifier
dt = DecisionTreeClassifier(labelCol='churn_label', featuresCol='features', maxDepth=5)
model = dt.fit(train_df)

- Spark Streaming (PySpark): Read stream and write counts:

- df_stream = spark.readStream.schema(schema).csv("dbfs:/data/stream_orders/")
agg = df_stream.groupBy(window("order_time", "1 hour")).count()
query = agg.writeStream.format("memory").queryName("hourly_sales").start()

### Data Mining Methods & Evaluation

We will implement:
- Association Rules: Spark MLlib FP-growth[6]. Tune minSupport (e.g. 0.01–0.05) and minConfidence (0.2–0.8). Evaluate rules by support, confidence, lift. Output top itemsets.
- Clustering: KMeans (Spark ML). Features: [total_orders, avg_items_per_order, reorder_rate, ...]. Try k=3,5,8. Evaluate with silhouette score, and inspect cluster centroids.
- Decision Trees: For classification (e.g. predict if customer is “loyal” or not). Use DecisionTreeClassifier. Tune maxDepth and impurity (gini/entropy). Evaluate with accuracy, ROC-AUC. Also build a regression model (e.g. DecisionTreeRegressor) to predict next-day sales; tune similarly and evaluate RMSE/R².
- Predictive Analytics: Linear regression or RandomForestRegressor for forecasting sales totals. Use train/test split. Log models and parameters with MLflow.
- Streaming Analytics: Use Spark Structured Streaming to continuously aggregate incoming orders (e.g. 1-hour tumbling windows of sales). Validate by comparing to batch queries.

We’ll use libraries in Databricks: Spark MLlib (built-in) and MLflow (pre-installed). For MLlib hyperparameters to try, see Spark docs: FP-growth (minSupport, numPartitions)[6]; KMeans (k, maxIter); DT (maxDepth, maxBins); Regression (regParam, elasticNetParam). Each model’s evaluation metrics (shown via notebook output) will be compared.

### Hadoop/Spark & OLAP Demonstration

Although Databricks abstracts Hadoop, we’ll explicitly illustrate Spark operations as Hadoop analogs. For example, a simple word-count over product names will show map/reduceByKey on an RDD, mimicking Hadoop MapReduce in a notebook. We’ll note that Spark runs on a cluster (multiple executors) just as Hadoop would[7].

For OLAP, we’ll run cube and rollup queries on the Delta tables as shown above. Databricks SQL automatically expands these (see docs[2][3]). We can demonstrate, for example, GROUP BY department, MONTH(order_date) WITH ROLLUP to get subtotal rows, and verify the results.

## Tools, Cluster & Cost

- Databricks Tier: Community Edition (or AWS/Azure pay-as-you-go). We assume a small cluster (2–4 worker nodes, 8–16GB each).

- Cluster Config: Databricks Runtime 15.x (LTS) with Delta Lake support. Enable Photon engine if available for faster SQL.

- DBU/Cost Estimate: Using Community (free) yields 0 DBU. For paid: ~8 DBUs/day for a 2-node cluster ≈112 DBUs for 14 days. At ~$0.40/DBU, ~\$45–50 total. (We note cloud or credits may be used; costs are estimates.)

- Tools: Python and SQL notebooks in Databricks; MLflow (built-in) for tracking. Git/Databricks Repos for version control. No additional licenses needed.

This configuration handles the ~5GB of data comfortably. If limits occur, we will sample (e.g. 20% of orders) and document this fallback.

## (d) Deliverables & Grading Rubric

The team will submit all code and artifacts. The grading rubric ensures alignment to course outcomes:

| Deliverable | Course Outcomes (CO) | Criteria (Rubric) |
| --- | --- | --- |
| Notebooks (ETL, queries, ML code) | CO2, CO3, CO4 | Correct star schema design, ETL logic; valid Spark/SQL code; documented findings. |
| Delta Tables (Star Schema) | CO2 | Fact/dim tables follow star schema; partitioning/indexing used. |
| ML Models & Evaluation (notebooks & charts) | CO3, CO4 | Models implemented for each method, with metrics (accuracy, RMSE, etc.). |
| Analysis Outputs (OLAP query results) | CO1, CO3 | Meaningful BI queries (sales analysis, associations) performed correctly. |
| Reports/Slides/README | CO1, CO5 | Clear explanation of scope, methodology; visualizations of key results; recommendations. |
| Demo Script | CO4, CO5 | Working end-to-end demo plan; shows data pipeline and insights interactively. |

Each item will be checked against the outcomes (e.g. “Design a DW to solve root problems” = star schema correctness[5], “use DM tools to solve real problems” = ML models with results, etc.).

## Risks, Fallbacks & Validation

- Data Size/Compute Limits: 3M rows is moderate. If cluster RAM is insufficient, sample (e.g. 1M rows) or reduce partitions. Monitor costs.

- Streaming Complexity: If real streaming is hard, we’ll fall back to micro-batches from files. We'll validate by comparing streaming vs batch aggregates.

- Model Failures: If an algorithm misbehaves (e.g. tree overfits), we’ll try simpler models or fewer features. Always split data to validate.

- Validation Tests: Each step includes quick checks (e.g. record counts match, no null IDs). For ML, we’ll check metrics on a held-out test set. For SQL, compare manual aggregates to query outputs.

If something doesn’t work, we have time built into the schedule for bug-fixing and simplification. The plan is ambitious but designed to cover all syllabus items thoroughly. We keep the team in sync with daily meetings and version control.

Sources: We used official documentation to guide our design: Databricks blog on Delta star schemas[5], Spark MLlib docs for FP-growth[6], and Instacart’s dataset release for data details[1]. These informed schema and method choices. All notebook code will cite relevant docs as in-line references.

[1] 3 Million Instacart Orders, Open Sourced | by Jeremy Stanley | tech-at-instacart

https://tech.instacart.com/3-million-instacart-orders-open-sourced-d40d29ead6f2?gi=09cc10411b6f

[2] [3] GROUP BY clause | Databricks on AWS

https://docs.databricks.com/aws/en/sql/language-manual/sql-ref-syntax-qry-select-groupby

[4] Data skipping | Databricks on AWS

https://docs.databricks.com/aws/en/delta/data-skipping

[5] Implementing Star Schema in Databricks | Databricks Blog

https://www.databricks.com/blog/five-simple-steps-for-implementing-a-star-schema-in-databricks-with-delta-lake

[6] Frequent Pattern Mining - RDD-based API - Spark 4.1.1 Documentation

https://spark.apache.org/docs/latest/mllib-frequent-pattern-mining.html

[7] Hadoop - Architecture - GeeksforGeeks

https://www.geeksforgeeks.org/big-data/hadoop-architecture/